Proposed Prototype Integration

Services to Integrate

1. Authentication Service

- Implementation: Azure AD or session-based JWT authentication

- Integration Point: Connects to existing Azure SQL user tables

- Purpose: Secure user login and session management

2. Database Operations

- Implementation: Expose existing validated CRUD API endpoints

- Integration Point: Entity Framework backend (already validated)

- Purpose: Store and retrieve data from Azure SQL Database

3. File Storage (Wasabi)

- Implementation: S3-compatible API using AWS SDK with Wasabi endpoints

- Integration Point: Upload/download endpoints connected to backend

- Purpose: Cloud storage for videos and files with metadata tracking

4. Content Delivery Network (CDN)

- Implementation: Azure CDN or Cloudflare

- Integration Point: Origin configuration pointing to Wasabi storage

- Purpose: Fast, cached media delivery to end users

5. Livestream Service (Mux)

- Implementation: Mux API for RTMP streaming

- Integration Point: Record, save, and playback workflow

- Purpose: Live event streaming with automatic recording and storage

Integration Architecture

System Workflow

text

User Login → Authentication Service → Azure SQL Database (validate user)

↓

User Upload → Backend API → Wasabi Storage (save file) + Azure SQL (save metadata)

↓

User Request → Backend API → CDN (deliver cached file from Wasabi origin)

↓

Start Stream → Mux API (create session) → Backend (save stream metadata)

↓

End Stream → Mux (record) → Wasabi (save recording) → CDN (playback delivery)

Technical Implementation

Authentication Layer

- Endpoint: POST /api/auth/login

- Returns: Session token or JWT

- Validates against existing Azure SQL user tables

- Session management with secure token storage

Database Layer

- Endpoints: GET/POST/PUT/DELETE /api/data

- Already validated in Task #39 CRUD operations

- Direct connection to Azure SQL Database via Entity Framework

Storage Layer

- Endpoints: POST /api/upload, GET /api/files/:id

- Uses AWS SDK with Wasabi endpoint configuration

- Stores file metadata (URL, size, type, timestamp) in Azure SQL Database

- Supports multipart/form-data uploads

CDN Layer

- Configured as pull CDN with Wasabi as origin

- Cache policy: 12 hours for video-on-demand content

- Signed URLs for secure access

- Automatic cache invalidation on updates

Livestream Layer

- Endpoints: POST /api/stream/start, POST /api/stream/end, GET /api/stream/:id

- Mux integration for RTMP streaming

- Automatic recording to Wasabi upon stream end

- Webhook handlers for stream events (started, ended, recorded)

- Playback via CDN delivery

Implementation Timeline

Week 1: Foundation (Authentication + Database)

Days 1-2: Authentication Service

- Set up Azure AD or JWT authentication

- Connect to existing user tables in Azure SQL

- Test login/logout flows

Days 3-5: Database Integration

- Expose validated CRUD endpoints to frontend

- Test data persistence across sessions

- Verify all operations work with authenticated users

Deliverable: Users can log in and perform database operations

Week 2: Media Infrastructure (Storage + CDN)

Days 1-3: Wasabi Integration

- Configure Wasabi bucket and credentials

- Implement upload/download endpoints

- Store file metadata in Azure SQL

Days 4-5: CDN Setup

- Configure CDN with Wasabi origin

- Set cache policies and signed URL security

- Test media delivery performance

Deliverable: Files uploaded to Wasabi and delivered via CDN

Week 3: Livestream Workflow

Days 1-3: Mux Integration

- Set up Mux account and API credentials

- Implement stream creation endpoints

- Configure webhook handlers

Days 4-5: Complete Workflow

- Test record → save → playback pipeline

- Verify automatic storage to Wasabi

- Validate CDN playback delivery

Deliverable: Complete livestream demonstration working end-to-end

Week 4: Testing & Deployment

Days 1-2: Integration Testing

- Run end-to-end tests for all acceptance criteria

- Fix any integration issues

- Performance and security testing

Days 3-4: Staging Deployment

- Deploy to Azure staging environment

- Configure production-like settings

- Validate all services in staging

Day 5: Demo Preparation

- Create demo script and documentation

- Prepare walkthrough for stakeholders

- Final validation checks

Deliverable: Live staging prototype ready for owner validation

Acceptance Criteria Validation

✓ Users can log in or authenticate via the new mock service (or mock auth)

- Implementation: Azure AD or JWT-based authentication connected to Azure SQL user tables

- Validation: Login page functional, tokens generated, sessions maintained

✓ The app can store and retrieve data from the new database

- Implementation: Existing Azure SQL Database with validated CRUD endpoints exposed to frontend

- Validation: Create, read, update, delete operations tested and working

✓ Files or recorded videos can be uploaded to and fetched from Wasabi storage

- Implementation: S3-compatible API with AWS SDK pointing to Wasabi endpoints

- Validation: Upload multipart files, retrieve via API, metadata stored in database

✓ CDN integration tested for media delivery

- Implementation: Azure CDN or Cloudflare configured with Wasabi origin

- Validation: Media delivered with proper caching, signed URLs working, performance metrics captured

✓ Live-streaming workflow demonstrated (record, save, playback)

- Implementation: Mux API for RTMP streaming, automatic recording to Wasabi, playback via CDN

- Validation: Start stream → broadcast → end → recording saved → playback accessible

✓ Prototype demo prepared and deployed (e.g., on staging/test server)

- Implementation: Complete prototype deployed to Azure App Service staging environment

- Validation: All features accessible via staging URL, demo script prepared

Feasibility Assessment

High Feasibility (90%+)

- Azure SQL Database: Already deployed and validated through previous tasks

- Wasabi Storage: S3-compatible API with standard AWS SDK integration

- CDN Integration: Well-documented pattern with clear best practices

- Mux Streaming: Production-grade API with comprehensive documentation

Ease of Implementation

- Easy (1-3 days): Authentication, Database operations (already validated)

- Moderate (3-5 days): Storage integration, CDN configuration, Livestream workflow

Reliability

- Azure SQL: 99.99% uptime SLA with automatic failover and backups

- Wasabi: S3-compatible with enterprise-grade reliability

- Mux: HIPAA-compliant, used in production healthcare applications

- CDN: Industry-standard content delivery with global edge caching

Risk Mitigation

Potential Challenges

- Azure SQL Maintenance Windows: Brief connectivity disruptions during automatic failovers

  - Mitigation: Implement retry logic and circuit breakers in client applications

- CDN Cost Management: Transfer acceleration can increase costs significantly

  - Mitigation: Enable only for contribution feeds, not viewer egress; monitor bandwidth usage

- Mux Latency: Uses RTMP instead of WebRTC (sub-second latency not available)

  - Mitigation: Set expectations for standard livestream latency (5-10 seconds); consider alternatives if ultra-low latency required

- Storage Costs: Long-term video storage can accumulate

  - Mitigation: Implement lifecycle policies to transition old content to cheaper storage tiers

Cost Considerations

Predictable Monthly Costs

- Azure SQL Database: Fixed hosting cost based on tier (Basic/Standard/Premium)

- Wasabi Storage: Pay-per-GB stored (no egress fees)

- CDN Bandwidth: Pay-per-GB delivered to end users

- Mux Streaming: Pay-per-minute of streaming and encoding

Cost Optimization Strategies

- Configure appropriate Azure SQL tier based on usage patterns

- Use lifecycle policies on Wasabi for archival content

- Implement CDN cache policies to reduce origin fetches

- Monitor streaming usage and optimize encoding settings

Success Metrics

Technical Validation

- All API endpoints respond with <200ms latency

- Authentication success rate >99%

- File upload/download success rate >99%

- CDN cache hit ratio >80%

- Stream uptime >99%

User Experience

- Login to dashboard <3 seconds

- File upload progress visible in real-time

- Video playback starts <2 seconds

- Livestream latency <10 seconds

- Zero manual file transfers required

Conclusion

This integration plan leverages the existing validated Azure backend infrastructure and connects it with industry-standard cloud services to create a functional prototype. The approach is feasible within the 3-4 week timeline, uses proven enterprise-grade components, and provides clear validation that the new architecture supports all required workflows.

The prototype will demonstrate to stakeholders that the system is production-ready, reliable, and scalable before committing to full deployment.